Sori MVP Page-by-Page To-Do List

Working checklist for the current local Expo/Supabase prototype

# How To Use This Document

Use the Priority 1 section as the near-term build order.

Use each page section as a running checklist while testing localhost.

Items marked as architecture/security should be handled before public beta.

This document reflects the current repo state as of May 20, 2026.

# Build Snapshot

| Area | Current State | Next Decision |
| --- | --- | --- |
| Frontend | Expo Router / React Native Web prototype | Keep web-first polish while preparing mobile-specific media and layout paths. |
| Auth | Supabase Auth wired for signup/login/handle claim | Move identity/profile data into durable profile tables with RLS. |
| Profiles | Custom HTML/CSS/JS iframe sandbox with local safety bones | Add production-grade moderation, storage, and public profile routes. |
| Feed | Local browser post store with text/media, edit/delete, visibility labels | Move posts/media/likes/comments to Supabase and enforce privacy. |
| Security | Local sanitizer, sandbox guard, link warning, report queue placeholders | Add tests, real moderation API, admin roles, and audit logs. |

# Priority 1: Next Build Order

[ ] Replace localStorage post/profile persistence with Supabase tables and Storage buckets.

[ ] Create database schema and RLS for posts, media, comments, likes, profiles, handles, reports, and tiers.

[ ] Add route guards so public landing, authenticated feed, and profile pages have clear ownership.

[ ] Make media upload production-shaped: file validation, thumbnails, compression, progress, retry, and delete cleanup.

[ ] Build privacy enforcement for Public, Friends only, and Private posts at the query/policy layer.

[ ] Add real profile public URLs such as /@sori or /profile/sori.

[ ] Add automated security tests for iframe sandbox behavior and unsafe link blocking.

[ ] Connect the AI Profile Stylist to a safe server route with strict JSON output and tier limits.

# Page-by-Page Checklist

## Public Landing / Splash

Current status: Early visual landing page work exists conceptually, but the current root route is primarily the authenticated feed.

### What is already in place:

Sori visual identity and left rail navigation are established.

Signup/login routes exist separately.

### Still needs work:

[ ] Split unauthenticated visitors to a real public landing page and logged-in users to the feed.

[ ] Add a polished hero visualizer showing profile canvas, storefront grid, feed, marketplace, and AI stylist.

[ ] Add clear signup/login CTAs and responsive mobile layout.

[ ] Add SEO metadata and share preview images for web launch.

## Signup / Login / Claim Handle

Current status: Supabase Auth works locally, confirmation email works, and handle claim flow exists.

### What is already in place:

Signup, login, and claim-handle pages exist.

Founder handle and founder badge behavior are prototyped.

Identity badge displays handle and verified badge.

### Still needs work:

[ ] Create Supabase profile/handle tables with unique handle constraint.

[ ] Move founder verification out of client metadata into admin-controlled database fields.

[ ] Add password reset, resend confirmation, logout, and account settings flows.

[ ] Customize Supabase email sender/template branding for Sori.

[ ] Add auth loading boundaries for all protected pages.

## Feed Page

Current status: Feed can show locally saved posts with text/media, identity, visibility pill, edit/delete menu, and starter actions.

### What is already in place:

Global feed route exists at root.

Post cards support edit, delete, and visibility changes locally.

Text posts and local media rendering are prototyped.

### Still needs work:

[ ] Move posts to Supabase with durable media URLs.

[ ] Implement comments, likes, repost/share, save/bookmark, and report post.

[ ] Enforce visibility in backend queries and RLS.

[ ] Add pagination/infinite scroll and loading skeletons.

[ ] Add empty states for new accounts and follow suggestions.

[ ] Add video thumbnail, duration, mute/autoplay controls, and mobile-safe playback.

## Create Post

Current status: Composer supports text, photo/video buttons, visibility dropdown, local previews, posting, and redirect to feed.

### What is already in place:

Public/Friends only/Private selector exists.

Photo and video flows are separated.

Post button redirects to feed after save.

### Still needs work:

[ ] Use Supabase Storage upload instead of local browser blob storage.

[ ] Add upload progress, cancel, retry, and file size/type validation.

[ ] Generate thumbnails and optimized image/video variants.

[ ] Add mobile Expo media picker support.

[ ] Add post draft autosave and discard confirmation.

[ ] Add moderation pre-check before publish.

## My Profile

Current status: Profile page supports default profile, custom iframe profile, safe mode, report profile, Top 10 placeholder, and security delay.

### What is already in place:

Custom profiles render in sandboxed iframe.

Report Profile modal and local hidden-pending-review behavior exist.

Top 10 grid is visible as a compact profile element.

### Still needs work:

[ ] Create public profile URL and viewer/owner modes.

[ ] Build Top 10 editor with friends/search/reorder/custom border styling.

[ ] Add profile avatar/header media upload.

[ ] Add profile posts/media tabs.

[ ] Persist profile views, likes, pinned badges, and custom profile versions in Supabase.

[ ] Improve loading transition so custom iframe never flashes default content.

## Customize Profile

Current status: Customizer supports free themes, custom HTML/CSS/JS, AI draft placeholder, preview iframe, save, reset, and version history.

### What is already in place:

HTML/CSS/JS editors exist as text areas.

Preview uses sandboxed iframe.

Version history/reset and size limits are now present.

### Still needs work:

[ ] Replace text areas with a real code editor experience.

[ ] Add linting, formatting, and clear sanitizer warnings.

[ ] Add AI Profile Stylist server endpoint with JSON-only output.

[ ] Add tier gates for advanced JS, effects, marketplace themes, and premium layouts.

[ ] Add theme import/export and preview thumbnails.

[ ] Add performance monitor and auto safe-mode if profile hangs.

## Designer Market

Current status: Market page exists as an early placeholder route.

### What is already in place:

Navigation entry exists.

### Still needs work:

[ ] Build marketplace listing grid with previews, categories, search, and filters.

[ ] Create theme detail page with live preview in sandbox.

[ ] Add seller upload flow, pricing, approval status, and theme versioning.

[ ] Connect Stripe Connect for marketplace payouts.

[ ] Add purchase/install flow and license records.

## Dashboard / Profile Studio

Current status: Dashboard exists as a profile studio placeholder with identity strip and launch checklist.

### What is already in place:

Dashboard route exists.

Basic checklist and stats cards are displayed.

### Still needs work:

[ ] Connect real profile stats: views, likes, grid clicks, post reach.

[ ] Add tabs for Profile, Grid, Posts, Security, Billing, and Account.

[ ] Add onboarding progress and next recommended action.

[ ] Add tier status, subscription management, and feature unlocks.

## Admin Review / Security Test

Current status: Local security bones exist with admin review and sandbox test pages.

### What is already in place:

/security-test lists guardrail test targets.

/admin-review shows local report queue placeholder.

Sandbox blocks forms/popups/private links and routes external links through a warning modal.

### Still needs work:

[ ] Add automated tests for each listed sandbox/security behavior.

[ ] Move admin review behind role-based access.

[ ] Connect report queue to Supabase with audit logs.

[ ] Integrate real image moderation provider.

[ ] Add appeal/unhide workflow for profiles hidden by reports.

## Subscriptions / Monetization

Current status: Tier concepts and schema plans exist, but payment flows are not implemented in the app UI yet.

### What is already in place:

TierGate component/spec has been planned in earlier architecture.

Stripe webhook/schema requirements are documented conceptually.

### Still needs work:

[ ] Create subscription tables and RLS migrations.

[ ] Build Stripe checkout/session creation endpoint.

[ ] Build Stripe webhook handler and price-to-tier mapping.

[ ] Add billing page and tier upgrade UI.

[ ] Gate premium features: 4D visualizer, audio/downloads, checkout links, business storefront.

# Cross-Cutting Engineering Checklist

[ ] Add unit/integration tests for auth, posts, profile security, sanitizer, and URL validation.

[ ] Add lint script and CI workflow on GitHub.

[ ] Create Supabase migrations folder and seed data for local development.

[ ] Move secrets into environment templates and document setup in README.

[ ] Add error boundary and app-wide loading transition layer.

[ ] Add accessibility pass for keyboard navigation, labels, contrast, and focus states.

[ ] Add responsive QA checklist for desktop, tablet, and phone widths.

[ ] Add analytics events for signup, post creation, profile view, theme save, and purchase intent.

# Definition of Done for the Next Milestone

[ ] A new user can sign up, confirm email, claim a unique handle, and land on the feed.

[ ] A user can create text/photo/video posts that persist across refreshes and another browser session.

[ ] A user can customize their profile, save it, reopen the editor, and revert a previous version.

[ ] A visitor can view a profile safely without user code touching the parent app.

[ ] External profile links always show the Sori warning before leaving.

[ ] Reports land in an admin review queue.

[ ] GitHub has clear setup instructions so another developer can run the project quickly.